BrightGrid Energy Insights

Mohammed Amer

| IWU

|3FA2026 AI Integration Capstone

|Sept 05, 2026

Executive Summary

A made-up company called BrightGrid Facilities is developing a cloud-based AI program called BrightGrid Energy Insights. It will be able to spot unusual power use, explain the possible reasons, and notify facility managers before the issues become expensive. The NIST AI RMF is used to drive the MVP's detection accuracy objectives, which are 90%+, ≤3 false alerts/site/month, <2s dashboard loads, 99.5% availability, and 80% pilot retention. Using a pilot with 100 users across 25-50 buildings, a team of 4-5 people can complete the MVP in 16 weeks. Then, they can scale up to 10,000 users (Kapoor et al., 2024).

Phase 1 — Problem Framing

Problem: Facility managers see energy totals but lack continuous automated analysis; issues (HVAC overruns, failing sensors, load spikes) surface only after the bill arrives.

Users: Property managers (portfolio visibility), facility technicians (root-cause evidence), operations directors (ROI reporting).

Success criteria: ≥90% precision, 50% faster diagnosis, ≤3 false alerts/month, 5–10% energy reduction at pilot sites (Kapoor et al., 2024).

Scope: Electricity-focused decision support (no autonomous HVAC control); U.S. commercial buildings first.

Phase 2 — Technical Solution

Stack: React/TypeScript frontend; FastAPI/Python backend; PostgreSQL for app data; AWS IoT Core + Amazon Timestream for telemetry; S3 for storage; scikit-learn/XGBoost for ML.

ML approach: Data validation → feature engineering → Isolation Forest baseline → XGBoost ranking once labels exist → plain-language explanation layer.

Integrations: Weather API, ENERGY STAR Portfolio Manager, OAuth/OIDC identity, optional BMS connectors.

Phase 3 — Design & Prototype

MVP features: onboarding, building registration, portfolio dashboard, alert center with evidence, historical trends, email alerts, role-based access, audit trail.

UX pattern: "detect → understand → act," with severity conveyed via icons/text, not color alone.

Excluded from MVP: automatic equipment control, native mobile apps, deep-learning models, multi-country localization.

Phase 4 — Testing & Evaluation

KPIs: ≥90% precision, ≤3 false alerts/site/month, ≤5 min detection latency, <2s p95 dashboard load, ≥99.5% availability, ≥80% 90-day retention.

Methods: unit/data-quality/model/integration/security/load testing; A/B test of evidence-rich vs. generic alerts, measuring 24-hour acknowledgement rate.

Validation: compare pre/post-product diagnosis time per pilot building and confirm users trust and act on alerts.

Phase 5 — Deployment

Infrastructure-as-code handled by AWS; containerized FastAPI service; frontend supplied via CDN; staged scaling from 100 to 1,000 to 5,000 to 10,000 users. 
NIST AI RMF-governed security features include TLS everyplace, least-privilege IAM, tenant isolation, Secrets Manager, audit logging, vulnerability scanning, and tested backups. 
Internal alpha (2–3 buildings) → design-partner beta (10) → controlled production (25–50) → broad availability are the stages of rollout.

Phase 6 — User Feedback & Iteration

Iterative feedback loops include technician-confirmed labels for retraining, quarterly interviews, analysis of support tickets, and ratings for in-product alerts. 
Priorities for V2 include interaction with Portfolio Manager, savings reporting, feedback-driven retraining, and improved explanations and alert grouping (Lima et al., 2025). 
In the first quarter, the MVP will be launched. In the second quarter, there will be explanations and an integration beta. In the third quarter, there will be multi-utility analytics and a scale of 5,000 users. In the fourth quarter, there will be enterprise controls and 10,000 users being ready.

Implementation & Governance

| Weeks | Workstream | Key Output |
| --- | --- | --- |
| 1–5 | Discovery & foundation | Requirements, AWS/auth setup, ingestion prototype |
| 6–11 | ML & product MVP | Baseline model, dashboard, alert center |
| 12–15 | Integration, security & pilot | End-to-end tests, monitoring, 2–3 building pilot |
| 16 | Go/no-go | KPI review and controlled-beta sign-off |

Team: UX/QA (0.5 FTE), cloud/security (0.5 FTE), full-stack (1.0 FTE), and PM/BA (0.75 FTE) are the engineers in charge of various aspects of the project. Architecture, problem/market, MVP readiness, pilot readiness, and GA are the five stakeholder gates that control advancement. The most important things to keep in mind when it comes to risks are data quality, alert fatigue, sparsely labeled anomalies, cloud cost increase, defense-in-depth authorization, budgets, and alarms (Krishnan, 2025).

References

Kapoor, S., Stroebl, B., Siegel, Z. S., Nadgir, N., & Narayanan, A. (2024). Ai agents that matter. arXiv preprint arXiv:2407.01502. https://arxiv.org/abs/2407.01502

Krishnan, N. (2025). Ai agents: Evolution, architecture, and real-world applications. arXiv preprint arXiv:2503.12687. https://arxiv.org/abs/2503.12687

Lima, G., Silva, D., Mar, C., & Coronel, D. (2025, November). Automated Test Case Generation in a Real-World System Using a Customized AI Agent: An Experience Report. In Simpósio Brasileiro de Qualidade de Software (SBQS) (pp. 376-385). SBC. https://sol.sbc.org.br/index.php/sbqs/article/view/39026